Backend Risks, Testing, Cost & Deployment

Operational plan for the proposed architecture

# Main risks

Hosting compatibility for a full Next.js + Payload application.

Database and media-storage free-tier limits.

Media growth from photography and astrophotography.

Accidental exposure of private credentials.

Schema changes as content models evolve.

Overbuilding future content types before they have real use cases.

# Risk response

Validate the deployment platform early with a minimal Payload app.

Keep database records and media files separate.

Use environment variables for secrets.

Use version-controlled migrations.

Add new collections only when a concrete content workflow requires them.

# Minimum testing

Admin login and authorization.

Create, edit, draft, publish, and archive a post.

Create and publish a project.

Upload and display media.

Related post/project relationships.

Public page rendering.

404 behavior.

Mobile and desktop layouts.

Clean production build.

Secret/configuration validation.

# Deployment

GitHub holds source code. A deployment platform builds and runs the Next.js + Payload application. PostgreSQL stores structured content. Object storage holds production media. Production configuration supplies environment variables. Verify admin access and public pages after every production deployment.

# Backup

Back up PostgreSQL because content is valuable. Keep media backups if the selected storage provider does not provide sufficient recovery guarantees. Define a restore process before treating the site as production.

# Cost

The architecture should target free or low-cost services. Exact free-tier suitability depends on the final hosting, PostgreSQL, and storage providers. Do not lock providers until current limits are checked against expected usage.

# Rollback

Application releases should be version-controlled through Git. Database schema changes should use migrations. Before risky production schema changes, create a database backup. Roll back application code through Git while preserving compatible data migrations.

# Documentation

Maintain README, environment setup, content model notes, deployment instructions, testing instructions, and a short architecture decision record.